# PeopleLedger Business Proposal

Integrated HR and Finance Review Platform

Prepared by the PeopleLedger Project Team
For prospective business customers
28 September 2026  |  Version 1.0

## Executive proposal

We propose an eight-week controlled pilot of PeopleLedger to help your HR and finance teams review records, resolve differences and preserve the evidence behind approvals. The pilot would use one legal entity and an agreed set of historical review cases before any wider operational rollout.

PeopleLedger brings payroll, ledger and bank records into a shared case. Reviewers can run defined checks, investigate unmatched transactions, create a report with source snapshots and complete separate finance, management and director approval stages. The resulting evidence package connects the approved report to the records used in the decision.

## Business value to test

Less time spent finding and assembling evidence across spreadsheets, attachments and separate approval messages.

Clearer ownership of unresolved items, with a visible review sequence and recorded decisions.

A stable record of the information reviewed, even when the working case changes later.

## The proposed commitment

Start with a 45-minute demonstration and a short discovery workshop. Together, we would define the review problem, eligible data, pilot price and success measures. A signed pilot scope would then authorise a limited evaluation with named business owners. Expansion would depend on measured value and completion of the agreed readiness work.

The current product is a working demonstration. Its financial checks, recruitment workflow and controlled assistant provide a basis for evaluation. Live Teams integration, a validated live AI service and enterprise operating arrangements remain separate delivery work. The pilot will establish suitability for your organisation; customer time savings have not yet been measured.

View the English product demonstration

# 1 Customer need and business fit

The strongest initial use case is a recurring review that crosses HR and finance: payroll support, selected payment checks, bank reconciliation and preparation of evidence for management review. PeopleLedger is intended to work alongside your payroll and accounting systems, using agreed imports and preserving their ownership of the underlying records.

| Customer difficulty | Proposed value | How to assess it |
| --- | --- | --- |
| Evidence is spread across files and messages. | Link source records and supporting files to one review case. | Time needed to retrieve a requested document and identify its report version. |
| Teams compare payroll, ledger and bank data manually. | Apply repeatable checks and explicit one-to-one reconciliation. | Preparation time, unmatched items and the effort needed to resolve them. |
| Approvals continue after the underlying figures change. | Preserve report snapshots and require review of changed work. | Whether historical reports remain reproducible and changes trigger the expected review. |
| Responsibility is unclear across departments. | Record separate preparation, review and approval decisions. | Completeness of the decision trail and attempts to bypass required stages. |

## Who should consider a pilot

We would initially engage Singapore businesses whose finance lead and HR lead share a recurring evidence problem and can supply structured SGD records. A suitable customer has a named sponsor, distinct reviewers and a manageable starting scope. Record volume, file size and performance requirements must be confirmed in discovery.

The finance controller or CFO would normally sponsor the business case. HR would own employee-related inputs. IT and the data protection officer would review the proposed data handling, while management would confirm who may approve the resulting reports.

## Why the records matter

MOM requires employment records for employees covered by the Employment Act. ACRA guidance places responsibility for financial reporting and proper records with directors. PDPC guidance includes accountability and retention obligations. These requirements explain the importance of organised records and accountable decisions; they do not constitute an endorsement of PeopleLedger. [1-3]

# 2 What the customer would experience

## Prepare a review case

The preparer imports payroll, ledger and bank data using supported CSV or spreadsheet formats, previews the records and attaches supporting files. Import validation identifies unsupported or invalid inputs before the reviewer relies on them. The demonstration operates in Singapore dollars.

## Investigate differences

Defined rules produce findings that a reviewer can examine. Bank reconciliation compares references, amounts and transaction directions using one-to-one matching. Unmatched records remain visible for investigation. Document files can be retained as evidence, while a person reviews their contents.

## Review and approve a specific report

A report preserves the source records, reconciliation results, relevant rules and evidence references used in that review. Submission, finance review, management confirmation and director approval require separate actors. The server checks the sequence and the permissions for each action.

## Retain and share the review outcome

An authorised user seals the approved report and exports its associated evidence package. File versions and recorded hashes support later comparison of the file bytes. The activity trail connects the actions to users and report versions. Professional judgment remains with the responsible reviewers.

## What makes the approach useful

| Capability | Practical consequence for the customer |
| --- | --- |
| A case that spans HR and finance | Colleagues review related inputs in a common process without replacing their source systems. |
| Snapshots linked to approvals | An earlier report keeps the information that supported its decision. |
| Separate decision stages | Preparation and approval responsibilities are enforced by the application. |
| Versioned evidence and export | Reviewers can retrieve the supporting files associated with a particular outcome. |

During the demonstration, ask us to change a working record after creating a report, attempt an approval out of sequence and retrieve a historical evidence package. These scenarios make the proposed value observable. [4]

# 3 Product availability and delivery scope

The offer begins with the demonstrated review workflow. The table separates current capability from work that needs to be specified and validated for an operational customer deployment. [4-5]

| Area | Current demonstration | Pilot or later delivery work |
| --- | --- | --- |
| Imports and checks | Supported CSV and spreadsheet imports; demonstration rules; SGD records. | Map customer files, validate rule definitions and agree record volumes. |
| Reconciliation and approvals | Explicit one-to-one matching, report snapshots and separate approval actors. | Confirm the customer approval matrix and test positive and negative scenarios. |
| Evidence and access | Versioned files, hashes, case permissions and evidence exports. | Validate retention, restoration, access administration and realistic file sizes. |
| Recruitment and meetings | Candidate stages and scorecard versions; simulated meeting scheduling. | Live Microsoft Graph and Teams integration requires a separate authorised implementation. |
| AI assistance | A labelled Mock model demonstrates controlled drafting. | Select and evaluate a live model, with privacy review and human acceptance criteria. |
| Hosting and identity | A deployed demonstration uses Vercel, PostgreSQL and private evidence storage. | Agree hosting, SSO or other identity controls, service levels and operational support. |
| Enterprise architecture | An AWS and Spring Boot target architecture is documented. | Treat migration and enterprise services as a separately scoped roadmap, not installed features. |

## Where PeopleLedger fits

Payroll and accounting products remain the systems of record. PeopleLedger adds a review process across selected exports and evidence. If your existing systems already provide an equivalent process, the pilot should test whether the additional workspace creates enough value to justify its cost.

The first pilot excludes salary payments, automated statutory submissions, a statutory audit opinion and autonomous AI approvals. Demonstration checks require business validation. File handling and request limits in the current deployment must be assessed before agreeing to larger evidence packages.

# 4 Proposed eight week pilot

We recommend one legal entity, two historical review periods and a named group of preparers and approvers. The final record count, file size, supported formats, working hours and customer effort would be documented before the pilot begins. Start with synthetic or de-identified data until the agreed data protection and security conditions are met.

| Timing | Joint activities | Required output |
| --- | --- | --- |
| Weeks 1 and 2 | Map the current review, agree data and responsibilities, measure the baseline and confirm the scope. | Signed pilot plan, data handling arrangement, baseline and acceptance tests. |
| Weeks 3 and 4 | Configure the workspace, map files, validate checks and train the pilot users. | Accepted sample imports, approved rule definitions and trained reviewers. |
| Weeks 5 and 6 | Run the agreed cases in parallel with the existing process; record exceptions and user effort. | Completed review cases, decision trails and evidence exports. |
| Weeks 7 and 8 | Compare results with the baseline, test recovery and access controls, and assess outstanding issues. | Pilot evaluation, remediation plan and an expand, extend or stop decision. |

## Proposed success measures

| Measure | Starting target for agreement |
| --- | --- |
| Evidence retrieval time | At least 30% lower median time across the same set of ten representative evidence requests. |
| Review preparation effort | At least 20% fewer recorded staff hours for a comparable case, without omitting required review steps. |
| Traceability | Every accepted pilot report links to its defined source snapshot, evidence references and required decisions. |
| Approval controls | No unauthorised or out-of-sequence approval succeeds in the agreed negative test set. |
| Operational readiness | No unresolved critical issue at the agreed exit review; a representative restore and export test passes. |

These are proposed evaluation targets, not measured product results. Agree the baseline, sample size and calculation method before execution. The finance sponsor and HR lead should sign off the results; IT and the data protection officer should approve the readiness assessment.

# 5 Illustrative customer business case

The pilot should measure whether PeopleLedger releases enough staff time to justify the full cost of adoption. Released time is capacity value; it becomes a cash saving only when the organisation can actually reduce expenditure. Faster retrieval and clearer accountability may also matter, but the example below assigns them no additional monetary value.

## Assumptions for discussion

Assume a team currently spends 100 hours per month preparing and assembling review evidence, with a blended staff cost of SGD 40 per hour. For illustration only, assume a recurring platform and support cost of SGD 750 per month and a one-time implementation cost of SGD 3,000. These are calculation inputs, not PeopleLedger prices or a quotation.

| Measure | 20% less effort | 30% less effort | 40% less effort |
| --- | --- | --- | --- |
| Hours released | 20 | 30 | 40 |
| Capacity value at SGD 40 per hour | SGD 800 | SGD 1,200 | SGD 1,600 |
| Less assumed recurring cost | SGD 750 | SGD 750 | SGD 750 |
| Net monthly value | SGD 50 | SGD 450 | SGD 850 |
| First-year net value after assumed setup cost | SGD -2,400 | SGD 2,400 | SGD 7,200 |
| Simple payback on assumed setup cost | 60 months | 6.7 months | 3.5 months |

Monthly capacity value = baseline hours x reduction rate x staff cost. First-year net value = 12 x net monthly value - implementation cost. Simple payback = implementation cost divided by positive net monthly value. The recurring break-even point in this example is 18.75 hours released per month, or 18.75% of the baseline.

## How the customer should use the calculation

Replace every assumption with measured pilot data and the agreed quotation. Include additional customer training, integration, migration, cloud usage, security work, pilot fees and applicable taxes where relevant. The table excludes these items and assumes a full twelve months of steady-state use; adoption delays would reduce first-year value.

At the 20% scenario, the illustrated first-year value is negative. That result would support reducing cost, improving the scope or stopping the rollout. A purchase decision should use the total cost and the customer's required payback period, rather than treating time saved as a guaranteed financial return.

# 6 Proposed commercial structure

We propose a paid, fixed-scope evaluation followed by an optional subscription or dedicated deployment arrangement. The following packages are a structure for commercial discussion. Prices, capacity, implementation dates and support commitments require a written quotation after discovery.

| Offering | Proposed scope | Charging basis |
| --- | --- | --- |
| Controlled pilot | One entity, agreed historical cases, file mapping, user orientation and an evaluation report. | A fixed project fee tied to the signed scope and acceptance milestones. |
| Core review subscription | The accepted HR and finance review workflow, defined user access, evidence storage and agreed support. | A recurring fee with explicit entity, user, storage, case and support allowances. |
| Integration services | Additional source mappings, authorised external connections and customer-specific configuration. | A separate statement of work priced by the defined deliverables. |
| Enterprise deployment | A dedicated environment, advanced identity, operating controls and architectural changes where required. | A separately assessed project and service arrangement; scope depends on readiness requirements. |

## What the quotation should specify

The legal contracting parties, precise deliverables, included volumes, supported formats and excluded activities.

One-time and recurring charges, cloud and model usage treatment, applicable taxes, payment milestones and renewal terms.

User support hours, incident response expectations, service availability and backup responsibilities.

Data ownership, permitted processing, subprocessors, access controls, retention and the export and deletion process at exit.

Acceptance tests, correction periods, change control, termination terms and ownership of customer-specific work.

## A controlled route to adoption

The customer should be able to complete the pilot and decide against further use. Subscription commencement and any wider implementation would follow an explicit acceptance decision and a separate agreement. Expansion may cover additional review periods, teams and entities once the initial process has proven useful and the required controls have been validated.

# 7 Delivery responsibilities and readiness

A useful pilot needs both product delivery and accountable business ownership. The proposed responsibilities below should become part of the final scope, with named individuals and agreed time commitments.

| Responsible group | Proposed responsibility |
| --- | --- |
| PeopleLedger delivery team | Configure the agreed workflow, map supported imports, train users, maintain the pilot issue log and provide the evaluation report. |
| Finance sponsor and reviewers | Select the cases, approve accounting interpretations and rule definitions, measure effort and accept or reject the business outcome. |
| HR data owner | Confirm eligible employee data, explain payroll records, approve authorised access and resolve source-data questions. |
| Customer IT and data protection officer | Approve data handling and hosting, review identity and access, agree retention and assess security and recovery evidence. |
| Management approver | Confirm delegated responsibilities, approve scope changes and make the final adoption decision. |

## Conditions before operational use

Agree access and identity controls, review the permission matrix and restrict each user to the necessary cases. Confirm where records and backups reside, who can administer them, how incidents are handled, and how recovery is tested. Define retention and deletion by data category, including how legal holds and exported copies are handled.

The pilot should test restoration of a representative dataset and its evidence files. It should also test historical report retrieval, failed imports, revoked access and unavailable external services. Resolve critical issues before real operational dependence on the platform.

## AI and external services

Use the labelled Mock assistant unless a live model has been separately approved and evaluated. Human reviewers retain responsibility for financial judgments and approvals. A live Teams or other external integration requires authorised credentials, failure handling and end-to-end tests before it becomes part of the accepted service.

PeopleLedger supports review and evidence preparation. The proposed scope does not provide a certification of legal compliance, a statutory audit or a guarantee against fraud. The service contract should allocate responsibilities and professional review requirements clearly.

# 8 Demonstration and next decision

The next step is a 45-minute demonstration with the finance sponsor, HR lead and an IT representative. We would use fictional records to show a complete case and discuss how the same review might fit your organisation.

| Session segment | Purpose |
| --- | --- |
| 10 minutes | Confirm the current evidence problem and the people responsible for it. |
| 20 minutes | Demonstrate imports, a reconciliation exception, a historical report, separate approvals and an evidence export. |
| 10 minutes | Agree the proposed pilot cases, data limits, baseline and readiness requirements. |
| 5 minutes | Identify the sponsor, the discovery owner and the information needed for a quotation. |

## Information to bring to discovery

Bring a description of one recurring review, an anonymised sample of each required file type, the approval roles, typical record volumes and file sizes, the current time spent, and any hosting or security requirements. Do not place live employee or financial records in the public demonstration.

## Decision requested

Nominate a business sponsor and agree to a discovery workshop. Following discovery, the PeopleLedger team would prepare a written pilot scope and quotation for review. A pilot starts only after scope, data handling, responsibilities, price and acceptance criteria have been agreed.

Open the English PeopleLedger demonstration

## References and supporting material

[1] Ministry of Manpower  Employment records

[2] ACRA  Financial reporting duties for directors

[3] PDPC  Data Protection Obligations

[4] PeopleLedger  English demonstration and narration

[5] Integrated HR and Finance Compliance Platform  Overall System Architecture Design. Version 1.0, 25 September 2026. Provided separately. The architecture describes a proposed AWS and Spring Boot target; the current demonstration uses a different deployment stack.

Public references reviewed on 28 September 2026. Product scope follows the current project documentation. Pilot targets and commercial calculations in this proposal are expressly proposed or illustrative.